## Slide 1: Final Year Project: Week 11 of 20
Robust Optimisation of Composite Panels
Marij Qureshi 16th Jan 2020

## Slide 2: Progress
Objective 3: Robust Optimisation
  Model completed + running – first results
Automation of Isight for algorithm tuning
  Made significant headway + still going

## Slide 3: Robust optimisation - model
Options in Isight:
  Explicit loop
  Six-sigma
  Taguchi design
Custom objective function
Export to MATLAB for post-processing

## Slide 4: Robust optimisation – design results
General results
Deterministic vs Robust
Method comparison
Tuning (adaptive DOE)
Better comparison metrics

## Slide 5: Tuning
Isight: Can’t manipulate optimisation parameters
Options:
  Automate Isight
  Run on separate script
  Manual

## Slide 6: Isight automation problem - tuning
Performance: untuned vs manual tuned vs full tuned
Full parameter study needed
Automation needed
Limitations of software

## Slide 7: Isight automation - progress
Isight command line approach
Command line fipercmd from cmd
Python edit parameters
Batch file
Python functions
Languages: cmd, batch, Jython

## Slide 8: Next steps
Tune # monte-carlo sims for accurate statistical analysis
Finish Isight automation – proper tuning for more valid results
Investigate discrete lay-up optimisation
Start to focus more on synthesis + write-up

## Slide 9: Questions
Further analysis for project – algorithm comparison
  Can’t extract algorithm source code
  Making algorithm code way too hard
  Best to illustrate is description, flowcharts + simple example program?
Report general considerations?

## Slide 10: Progress
Case 1: Plate with hole
Case 2: Deterministic mono-string
Case 3: Robust mono-string
Workflow set-up and learning
Program efficiency + validation
Results validation + analysis
Final Report Work
Main Objectives
Auxiliary Objectives
Wks 1-3
Week | 1 | 2 | 3 | 4 | 5 | 6 | 7 | 8 | 9 | 10 | 11 | 12 | 13 | 14 | 15 | 16 | 17 | 18 | 19
Month | Jan |  | Feb |  |  |  | Mar |  |  |  |  | Apr |  |  |  | May |  |  | 
Wks 4-9
Wks 10-15
Wks 17-19

## Slide 11: Mono-string: Problem
  Design Variables
  Geometry:
  Constraints (mm)
  Objectives
  Maximise 1st Eigenvalue
  Minimise semi-length mass
Notes: Post-buckling reliability design (vary lay-up)
Chapter 7: Robust Multilevel Design Optimization of Composite Panels
Robust and Reliability-Based Design Optimization of a Composite Floor Beam