## Slide 1: Final Year Project: Week 6 of 20
Robust Optimisation of Composite Panels
Marij Qureshi 16th Jan 2020

## Slide 2: Progress this week
  New mono-string model
  Composite lay-up on abaqus
  Deterministic geometry optimisation … ALMOST

## Slide 3: Mon-string Model
  Design Variables
  Geometry:
  Constraints (mm)
  Objectives
  Maximise 1st Eigenvalue
  Minimise semi-length plate area
Notes: Post-buckling reliability design (vary lay-up)
Chapter 7: Robust Multilevel Design Optimization of Composite Panels
Robust and Reliability-Based Design Optimization of a Composite Floor Beam

## Slide 4: Mon-string Model
,
Notes: Post-buckling reliability design (vary lay-up)
Chapter 7: Robust Multilevel Design Optimization of Composite Panels
Robust and Reliability-Based Design Optimization of a Composite Floor Beam

## Slide 5: Eigenmodes

## Slide 6: Eigenmodes
Eigenvalues O(10kN)

## Slide 7: Challenges
Isight set-up fine (input/output importing with python scripts)
Runtime errors:
  Error in dat file at line 211.
  ***ERROR: NODE SET ASSEMBLY_SIDESET HAS NOT BEEN DEFINED
  Error in dat file at line 133.
  ***ERROR: THE MASTER SURFACE ASSEMBLY_PLATESURF DOES NOT EXIST.

## Slide 8: Challenges

## Slide 9: Next Steps
  Interim presentation
  Fix model
  Model refinement - elements
  Model refinement - composite layup at overlap
  Opt algorithm tuning
  Adding discrete lay-up design variables (combined or separately)
  Reading up on studies for stiffened-plate buckling modes

## Slide 10: Project plan
Workflow Test Case
Main Test Case
Design Studies
Design Study Flow / Test Problem
Optimisation Methods
Results Analysis
Final Report Work
Computation
Analytical Work + Research
Wks 1-3
Week | 1 | 2 | 3 | 4 | 5 | 6 | 7 | 8 | 9 | 10 | 11 | 12 | 13 | 14 | 15 | 16 | 17 | 18 | 19
Month | Jan |  | Feb |  |  |  | Mar |  |  |  |  | Apr |  |  |  | May |  |  | 
Wks 4-9
Wks 9-15
Wks 17-19